1. Non-Fossil Fuel Obligation (NFFO) - 1990-1998

Summary: The NFFO was the UK’s initial mechanism to support renewable electricity (RES-E), running from 1990 to 1998. It operated through competitive bidding rounds, where developers bid for contracts to supply renewable energy at set prices, subsidized by a fossil fuel levy. It aimed to stimulate economic exploitation of renewable resources and foster a domestic renewable industry. However, it underperformed, with only 30% of contracted projects reaching commissioning, notably favoring landfill gas (68% deployment) over wind (19%) and waste (17%).

Internal Failures:

Short Duration: Initially set for 8 years, the limited lifespan increased financial risk and deterred long-term investment.

Excessive Focus on Low Costs: Competitive bidding drove prices unrealistically low, causing many projects to fail as developers couldn’t build at contracted rates.

Bidding Structure Issues: Clustering of bids led to simultaneous construction attempts, exacerbating planning issues (e.g., a perceived "wind rush").

Irregular Bidding Rounds: Infrequent and unpredictable rounds created uncertainty for developers.

Subsidy Bundling: Until 1994, renewables competed with nuclear power for subsidies, diverting funds away from renewables.

No Penalty Mechanism: Lack of penalties for failing to fulfill contracts reduced accountability.

Fiscal Constraints: Tight budgets limited support, stunting industry growth.

Complexity: The mechanism favored large firms, sidelining smaller players.

External Failures:

Planning Issues: Local authorities lacked guidance, leading to frequent project rejections.

Policy Uncertainty: Significant changes (e.g., extension to 15-year contracts in 1993, replacement after 8 years) and initial bundling with nuclear power created instability.

Grid Connection Issues: Transmission constraints existed but were less severe due to lower renewable deployment compared to later schemes.

2. Renewables Obligation (RO) - 2002-2009

Summary: Replacing the NFFO, the RO mandated electricity suppliers to source a growing percentage of electricity from renewables, issuing Renewable Obligation Certificates (ROCs) per MWh generated. It aimed to increase RES-E deployment and meet emission reduction targets but fell short, achieving only 6.6% RES-E by 2009 against a 9.1% target. It favored mature, low-cost technologies like onshore wind and landfill gas, neglecting emerging ones.

Internal Failures:

Price/Financial Risks: Short-term contracts, fluctuating ROC and wholesale electricity prices, and removal of NFFO’s priority access made financing difficult.

Volume Risk: ROC value decreased as targets neared, incentivizing underperformance.

Technology Blindness: No banding meant cheaper technologies dominated, pricing out emerging options (e.g., wave, tidal), stifling innovation.

Complexity: The mechanism’s intricacy favored large, vertically integrated companies, marginalizing small/community projects that could ease planning woes.

Focus on Low Costs: Prioritizing cost efficiency undermined industry development.

External Failures:

Planning Permission: Persistent issues with local opposition and delays remained unresolved, exacerbated by onshore wind focus.

Grid Connection: Transmission challenges grew with increased renewable capacity.

Policy Uncertainty: Early review intentions (2003) and major reform by 2009, alongside carbon trading emphasis, eroded confidence.

NETA/BETTA: New electricity trading arrangements (2001/2005) increased balancing risks and costs for renewable generators.

3. Reformed Renewables Obligation (Reformed RO) - 2009 Onwards

Summary: Introduced in 2009, the reformed RO addressed some RO shortcomings by banding technologies (e.g., 0.25 ROCs/MWh for landfill gas, up to 5 for wave in Scotland), extending its lifespan to 2037, and removing the 20% obligation cap. It aimed to boost deployment (projected 40% increase by 2015) and meet the 2020 target of 30-35% RES-E. However, it retained complexity and reliance on select technologies (offshore wind, onshore wind, co-firing).

Internal Failures:

Persistent Price/Financial Risks: Risks from the non-reformed RO (e.g., short-term contracts, uncertain revenue) persisted.

Banding Limitations: While increasing deployment, banding was insufficient for less mature technologies (e.g., wave, tidal) by 2020, with leakage from onshore wind possible.

Funding Uncertainty: Shifting administration costs to the buy-out fund (with government covering shortfalls) increased developer uncertainty.

Vague Review Criteria: Broad, unclear triggers for early reviews heightened investor risk.

Increased Complexity: Banding added layers, reducing transparency and favoring large firms over community projects.

Uncertain Industry Impact: Higher subsidies might not suffice for domestic industry growth, with equipment imports likely due to cost focus.

External Failures:

Planning Delays: The 2008 Planning Act aimed to streamline processes, but local opposition and slow implementation persisted, especially for small-scale and marine projects.

Grid Constraints: Transmission issues remained unresolved, critical for offshore wind (targeting 34 GW by 2020).

Policy Uncertainty: Ongoing changes, carbon trading prioritization, and coalition government ambiguity (e.g., FIT vs. RO debate) sustained instability.

NETA/BETTA: Continued to impose balancing risks and costs.

Key Lessons and Observations

Learning Evident: The reformed RO addressed some failures, notably extending duration to 2037 and removing volume risk via the obligation cap, reflecting lessons from NFFO’s short lifespan and RO’s volume risk. Banding tackled technology blindness, aiming to support diverse renewables.

Persistent Failures: High financial risks, mechanism complexity, and external barriers (planning, grid) persisted across all schemes, indicating incomplete learning. The focus on low costs continued to hinder industry growth and innovation.

Dependence on Few Technologies: The reformed RO’s success hinges on offshore wind, onshore wind, and co-firing, risking targets if external failures (e.g., grid, planning) aren’t resolved.

Coalition Government Impact: Post-2010 proposals (e.g., large-scale FITs, planning reform) introduced further uncertainty, potentially exacerbating external failures like planning delays.